**NBI DT Meeting  
18 January 2017  
Attendees**:  
Sergio

Carlo

Dieter

Gianmarco

Haomian

Luis

Oscar

Ricard

Tara

Victor

Yunbin

Young

Yuji

Italo

**Agenda**

1. ToC for the Use Case I-D
2. Split of work among DT members
3. AOB

**ToC for the Use Case I-D**

Use-Case I-D editors’ drafts available on GitHub:

<https://github.com/danielkinguk/transport-nbi/blob/master/Internet-Drafts/Use%20Cases/>

Brief introduction of Use Case I-D (v00-00) and proposed ToC

Outline of section 3.3 refined: one sub-section for each service example

Added section related to VN service (asked by Young)

Added also section for EVPLAN and EVPTree services

Considerations for multi-function access links to be in section 3.4

Young: clarify that current scope is limited to ODU (young)

Carlo: suggest scenario with colored interface from routers. But not in the first stage. OCH transport NW ffs.

Need to clarify in the scope that OCH transport network are FFS.

High/level content of section 3 to be based on the slides discussed during the January 11 call and updated during the call. Updated slides available on GitHub:

<https://github.com/danielkinguk/transport-nbi/blob/master/Meetings/2017-01-18/Initial%20Set%20of%20Questions.pptx>

**Split of work among DT members**

Volunteers for different sections have been identified during the call and noted within the updated editors’ draft.

Italo to poll DT mailing list for other people who want to volunteer but were not present in the call.

Editors’ draft updated (v00-01) as discussed and uploaded on GitHub

<https://github.com/danielkinguk/transport-nbi/blob/master/Internet-Drafts/Use%20Cases/>

**Next Steps**

Target submission of a -00 draft by February 6th, covering only use case 1 (section 3) as outlined in editors’ draft -00-01.

1. Provide input for each section by January 30/31 (Sub-teams)

2. Consolidate inputs into an updated editors’ draft by February 1 (Italo and Daniel)

3. Review the updated editors’ draft during the weekly DT call on February 1 (All)

4. Final updates and submission of the -00 draft by February 6 (Italo and Daniel)

**AOB**

Outlook invitation sent to the DT mailing list

Meeting reminder and notes to be sent to both DT and CCAMP mailing lists

We will skip the DT call next call (Jan. 25).

Next DT call will be on Feb. 1, with the target to review and consolidate inputs to the Use Case I-D.

DT participants are invited to use the mailing list for discussions and notifications of contribution uploading.